**INTRODUCTION**

This Test Summary Report provides an overview of the testing activities conducted for the Casio India website from May 06, 2025 to May 10, 2025

The goals of this report is to show the following:

* Status of test cases executed
* Identified defects.
* Recommendations for improving testing in the upcoming period.

**TEST CASE EXECUTION STATUS**

This is the status of all the test cases that are run on the Web Application:

| **Test Case Status** | **Build Result** |
| --- | --- |
| Total Number of Test Cases | 25 |
| Passed Test Cases | 18 |
| Failed Test Cases | 6 |
| Blocked/Skipped Test Case | 1 |

**DEFECTS STATUS**

This table lists the number of defects in the based on their priority

| **Defect Status** | **Build Result** |
| --- | --- |
| Total number | 7 |
| Blocker | 2 |
| Critical | 1 |
| Major | 3 |
| Minor | 1 |

This table lists the number of defects in the based on their type

| **Defect Status** | **Build Result** |
| --- | --- |
| Total number | 7 |
| Functional | 4 |
| Usability | 3 |

**Recommendations & Suggestions**

Below are the List of improvements needed for the Casio India Web Application:

* Needs to implement Cart and Checkout functionalities as these are the heart of any shopping website.
* Needs an improvement to unmask the password field during user input to provide users with visibility
* Needs an improvement to add a login field on the homepage for easier access .
* Needs an improvement to add more information about the types of services offered by Casio India to provide users a comprehensive understanding of the available options.
* Performance issue observed during zoom in and zoom out operations, indicating a need for optimization to ensure smooth and responsive user interactions.